## Slide 1: Software Engineering
Agile Software Development

## Slide 2: Topics covered
Agile methods
Plan-driven and agile development
Extreme programming
Scrum

## Slide 3: Rapid software development
Rapid development and delivery is now often the most important requirement for software systems
  Businesses operate in a fast–changing requirement
    It is practically impossible to produce a set of stable software requirements
  Software has to evolve quickly to reflect changing business needs.

## Slide 4: Rapid software development
Rapid software development
  Specification, design and implementation are inter-leaved
  System is developed as a series of versions with stakeholders involved in version evaluation
  User interfaces are often developed using an IDE and graphical toolset.

## Slide 5: Agile motivations
Dissatisfaction with the overheads software design methods 1990s led to the creation of agile methods. These methods:
  Focus on the code rather than the design
  Are based on an iterative approach to software development
  Are intended to deliver working software quickly and evolve this quickly to meet changing requirements.

## Slide 6: Agile aims
To reduce overheads in the software process
  e.g. by limiting documentation
To be able to respond quickly to changing requirements without excessive rework.

## Slide 7: Agile manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 8: The principles of agile methods
Principle | Description
Customer involvement | Customers should be closely involved throughout the development process. Their role is to provide and prioritize new system requirements and to evaluate the iterations of the system.
Incremental delivery | The software is developed in increments with the customer specifying the requirements to be included in each increment.
People not process | The skills of the development team should be recognized and exploited. Team members should be left to develop their own ways of working without prescriptive processes.
Embrace change | Expect the system requirements to change and so design the system to accommodate these changes.
Maintain simplicity | Focus on simplicity in both the software being developed and in the development process. Wherever possible, actively work to eliminate complexity from the system.

## Slide 9: Agile method applicability
Product development where a software company is developing a small or medium-sized product for sale.
Custom system development within an organization,
  where there is a clear commitment from the customer to become involved in the development process
  and where there are not a lot of external rules and regulations that affect the software.
Because of their focus on small, tightly-integrated teams, there are problems in scaling agile methods to large systems.

## Slide 10: Problems with agile methods
It can be difficult to keep the interest of customers who are involved in the process.
Team members may be unsuited to the intense involvement that characterises agile methods.
Prioritising changes can be difficult where there are multiple stakeholders.
Maintaining simplicity requires extra work.
Contracts may be a problem as with other approaches to iterative development.

## Slide 11: Agile methods and software maintenance
Most organizations spend more on maintaining existing software than they do on new software development.
  So, if agile methods are to be successful, they have to support maintenance as well as original development.
Two key issues:
  Are systems that are developed using an agile approach maintainable?
    Given the emphasis in the development process of minimizing formal documentation.
  Can agile methods be used effectively for evolving a system in response to customer change requests?
Problems may arise if original development team cannot be maintained.

## Slide 12: Plan-driven and agile development
Plan-driven development
  Separate development stages
    Outputs to be produced at each of these stages planned in advance.
  Not necessarily waterfall model – plan-driven, incremental development is possible
    Iteration occurs within activities.
Agile development
  Development activities are inter-leaved
  The outputs are decided through negotiation during the development process.

## Slide 13: Plan-driven and agile specification
Requirement engineering
Design and implementation
Requirement engineering
Design and implementation
Requirement specification
Plan-based development
Agile development

## Slide 14: What to choose: Agile or Plan-driven?
Most projects include elements of plan-driven and agile processes. Deciding on the balance depends on:
  Is it important to have a very detailed specification and design before moving to implementation?
    If so, you probably need to use a plan-driven approach.
  Is an incremental delivery strategy realistic?
    If so, consider using agile methods.
  How large is the system that is being developed?
    Agile methods are most effective when the system can be developed with a small co-located team who can communicate informally.
    For large systems that require larger development teams so a plan-driven approach may have to be used.

## Slide 15: What to choose: Agile or Plan-driven?
  What type of system is being developed?
    Plan-driven approaches is suitable for systems that require a lot of analysis before implementation
      E.g. real-time system with complex timing requirements.
  What is the expected system lifetime?
    Long-lifetime systems may require more design documentation to communicate the original intentions of the system developers to the support team.
  What technologies are available to support system development?
    Agile methods rely on good tools to keep track of an evolving design
  How is the development team organized?
    If the development team is distributed or if part of the development is being outsourced, then you may need to develop design documents to communicate across the development teams.

## Slide 16: What to choose: Agile or Plan-driven?
  Are there cultural or organizational issues that may affect the system development?
    Traditional engineering organizations have a culture of plan-based development, as this is the norm in engineering.
  How good are the designers and programmers in the development team?
    Agile methods require higher skill levels than plan-based approaches
      in plan-based, programmers simply translate a detailed design into code
  Is the system subject to external regulation?
    If a system has to be approved by an external regulator, requiring detailed documentation (for safety) -> plan-based í suitable.

## Slide 17: eXtreme Programming
XP

## Slide 18: Extreme programming
Perhaps the best-known and most widely used agile method.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every two weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.

## Slide 19: XP and agile principles
Incremental development is supported through small, frequent system releases.
Customer involvement means full-time customer engagement with the team.
People not process
  through pair programming, collective ownership and a process that avoids long working hours.
Change supported through regular system releases.
Maintaining simplicity through constant refactoring of code.

## Slide 20: XP release cycle
Select user stories for this release
Break down stories to tasks
Plan release
Evaluate system
Release software
Develop/ integrate/test software

## Slide 21: XP practices (a)
Principle or practice | Description
Incremental planning | Requirements are recorded on story cards and the stories to be included in a release are determined by the time available and their relative priority. The developers break these stories into development ‘Tasks’.
Small releases | The minimal useful set of functionality that provides business value is developed first. Releases of the system are frequent and incrementally add functionality to the first release.
Simple design | Enough design is carried out to meet the current requirements and no more.
Test-first development | An automated unit test framework is used to write tests for a new piece of functionality before that functionality itself is implemented.
Refactoring | All developers are expected to refactor the code continuously as soon as possible code improvements are found. This keeps the code simple and maintainable.

## Slide 22: XP practices (b)
Pair programming | Developers work in pairs, checking each other’s work and providing the support to always do a good job.
Collective ownership | The pairs of developers work on all areas of the system, so that no islands of expertise develop and all the developers take responsibility for all of the code. Anyone can change anything.
Continuous integration | As soon as the work on a task is complete, it is integrated into the whole system. After any such integration, all the unit tests in the system must pass.
Sustainable pace | Large amounts of overtime are not considered acceptable as the net effect is often to reduce code quality and medium term productivity
On-site customer | A representative of the end-user of the system (the customer) should be available full time for the use of the XP team. In an extreme programming process, the customer is a member of the development team and is responsible for bringing system requirements to the team for implementation.

## Slide 23: Requirements scenarios
In XP, a customer or user is part of the XP team and is responsible for making decisions on requirements.
User requirements are expressed as scenarios or user stories.
  These are written on cards
  The development team break them down into implementation tasks.
    These tasks are the basis of schedule and cost estimates.
The customer chooses the stories for inclusion in the next release
  Based on their priorities and the schedule estimates.

## Slide 24: User stories
Template
Examples
"As a <role>, I want <goal/desire> so that <benefit>"
As a customer representative, I want to search for my customers by their first and last name.
Starting Application The application begins by bringing up the last document the user was working with.
The consultant will enter expenses on an expense form. The consultant will enter items on the form like expense type, description, amount, and any comments regarding the expense. At any time the consultant can do any of the below options.
Once this is completed the consultant will “Submit”. If the expense is under fifty (<50), the expense will go directly to the system for processes.
In the event the consultant has not finished entering the expense, the consultant may want to “Save for later”. This instance should then be displayed on a list (queue) for consultant with the status of “Incomplete”.
In the event the consultant decides to clear the data and close the form the consultant will “Cancel and exit”. This instance will not be saved anywhere.

## Slide 25: XP and change
Conventional wisdom in software engineering is to design for change.
  It is worth spending time and effort anticipating changes as this reduces costs later in the life cycle.
XP, however, maintains that this is not worthwhile as changes cannot be reliably anticipated.
  Constant code improvement (refactoring) to make changes easier.

## Slide 26: Refactoring
Look for possible software improvements and make these improvements
  Even where there is no immediate need for them.
  This improves the understandability of the software
    So reduces the need for documentation.
  Changes are easier to make because the code is well-structured and clear.
However, some changes requires architecture refactoring and this is much more expensive.

## Slide 27: Examples of refactoring
Re-organization of a class hierarchy to remove duplicate code.
Tidying up and renaming attributes and methods to make them easier to understand.
The replacement of inline code with calls to methods that have been included in a program library.

## Slide 28: Testing in XP
Testing is central to XP and XP has developed an approach where the program is tested after every change has been made.
XP testing features:
  Test-first development.
  Incremental test development from scenarios.
  User involvement in test development and validation.
  Automated test harnesses are used to run all component tests each time that a new release is built.

## Slide 29: Test-first development
Writing tests before code clarifies the requirements to be implemented.
Tests are written as programs rather than data
  So that they can be executed automatically.
    The test includes a check that it has executed correctly.
  Usually relies on a testing framework such as Junit.
All previous and new tests are run automatically when new functionality is added
  Thus checking that the new functionality has not introduced errors.

## Slide 30: Customer involvement in testing
To help develop acceptance tests for the stories that are to be implemented in the next release of the system.
The customer who is part of the team writes tests as development proceeds.
  All new code is therefore validated to ensure that it is what the customer needs.
However, people adopting the customer role have limited time available and so cannot work full-time with the development team.
  They may feel that providing the requirements was enough of a contribution and so may be reluctant to get involved in the testing process.

## Slide 31: Test automation
Test automation means that tests are written as executable components before the task is implemented
  These testing components should be
    stand-alone,
    simulate the submission of input to be tested
    check that the result meets the output specification.
  An automated test framework (e.g. Junit) is a system that makes it easy to write executable tests and submit a set of tests for execution.
As testing is automated, there is always a set of tests that can be quickly and easily executed
  Whenever any functionality is added to the system, the tests can be run and problems that the new code has introduced can be caught immediately.

## Slide 32: XP testing difficulties
Programmers prefer programming to testing
  Sometimes they take short cuts when writing tests.
    For example, they may write incomplete tests that do not check for all possible exceptions that may occur.
Some tests can be very difficult to write incrementally.
  For example, in a complex user interface, it is often difficult to write unit tests for the code that implements the ‘display logic’ and workflow between screens.
It difficult to judge the completeness of a set of tests.
  Although you may have a lot of system tests, your test set may not provide complete coverage.

## Slide 33: Pair programming
In XP, programmers work in pairs,
  Sitting together to develop code.
  This helps develop common ownership of code and spreads knowledge across the team.
  It encourages refactoring as the whole team can benefit from this.
Measurements suggest that development productivity with pair programming is similar to that of two people working independently.

## Slide 34: Pair programming
In pair programming, programmers sit together at the same workstation to develop the software.
Pairs are created dynamically so that all team members work with each other during the development process.
The sharing of knowledge that happens during pair programming is very important
  It reduces the overall risks to a project when team members leave.

## Slide 35: Advantages of pair programming
It supports the idea of collective ownership and responsibility for the system.
  Individuals are not held responsible for problems with the code.
    Instead, the team has collective responsibility for resolving these problems.
It acts as an informal review process because each line of code is looked at by at least two people.
It helps support refactoring, which is a process of software improvement.
  Where pair programming and collective ownership are used, others benefit immediately from the refactoring so they are likely to support the process.

## Slide 36: Agile project management
The principal responsibility of software project managers is to manage the project
  So that the software is delivered on time and within the planned budget.
The standard approach to project management is plan-driven.
  Managers draw up a plan for the project showing
    what should be delivered,
    when it should be delivered and
    who will work on the development of the project deliverables.
Agile requires a different approach, adapted to incremental development and the particular strengths of agile methods.

## Slide 37: Scrum

## Slide 38: Scrum in 100 words
Scrum is an agile process that allows us to focus on delivering the highest business value in the shortest time.
It allows us to rapidly and repeatedly inspect actual working software (every two weeks to one month).
The business sets the priorities. Teams self-organize to determine the best way to deliver the highest priority features.
Every two weeks to a month anyone can see real working software and decide to release it as is or continue to enhance it for another sprint.

## Slide 39: Scrum
The Scrum focus is on managing iterative development
There are three phases in Scrum.
  The initial phase is an outline planning
    where you establish the general objectives for the project and design the software architecture.
  This is followed by a series of sprint cycles,
    where each cycle develops an increment of the system.
  The project closure phase wraps up the project, completes required documentation
    such as system help frames and user manuals and
    assesses the lessons learned from the project.

## Slide 40: The Scrum process
Outline planning and architectural design
Project closure
Review
Select
Develop
Assess
Sprint cycle

## Slide 41: The Scrum process

## Slide 42: The Sprint cycle
Sprints are fixed length, normally 2–4 weeks.
  They correspond to the development of a release of the system in XP.
The starting point for planning is the product backlog,
  which is the list of work to be done on the project.
The selection phase involves all of the project team who work with the customer
  Select the features and functionality to be developed during the sprint.

## Slide 43: The Sprint cycle
Once these are agreed, the team organize themselves to develop the software.
  During this stage the team is isolated from the customer and the organization,
  All communications are channelled through the so-called ‘Scrum Master’.
The role of the Scrum master is to protect the development team from external distractions.
At the end of the sprint, the work done is reviewed and presented to stakeholders.
  The next sprint cycle then begins.

## Slide 44: Scrum process
Cancel
Gift wrap
Return
Sprint
2-4 weeks
Return
Sprint goal
Sprint backlog
Potentially shippable
product increment
Product
backlog
Coupons
Gift wrap
Coupons
Cancel
24 hours

## Slide 45: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 46: Product owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results

## Slide 47: The ScrumMaster
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences

## Slide 48: The team
Typically 5-9 people
Cross-functional:
  Programmers, testers, user experience designers, etc.
Members should be full-time
    May be exceptions (e.g., database administrator)

## Slide 49: The team
Teams are self-organizing
  Ideally, no titles but rarely a possibility
Membership should change only between sprints

## Slide 50: Scrum framework
Product owner
ScrumMaster
Team
Roles
Product backlog
Sprint backlog
Burndown charts
Artifacts
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies

## Slide 51
Sprint planning meeting
Sprint prioritization
Analyze and evaluate product backlog
Select sprint goal
Sprint planning
Decide how to achieve sprint goal (design)
Create sprint backlog (tasks) from product backlog items (user stories / features)
Estimate sprint backlog in hours
Sprint
goal
Sprint
backlog
Business conditions
Team capacity
Product backlog
Technology
Current product

## Slide 52: Sprint planning
Team selects items from the product backlog they can commit to completing
Sprint backlog is created
  Tasks are identified and each is estimated (1-16 hours)
  Collaboratively, not done alone by the ScrumMaster
High-level design is considered
As a vacation planner, I want to see photos of the hotels.
Code the middle tier (8 hours)
Code the user interface (4)
Write test fixtures (4)
Code the foo class (6)
Update performance tests (4)

## Slide 53: The daily scrum
Parameters
  Daily
  15-minutes
  Stand-up
Not for problem solving
  Whole world is invited
  Only team members, ScrumMaster, product owner, can talk
Helps avoid other unnecessary meetings

## Slide 54: Everyone answers 3 questions
These are not status for the ScrumMaster
  They are commitments in front of peers
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3

## Slide 55: The sprint review
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features or underlying architecture
Informal
  2-hour prep time rule
  No slides
Whole team participates
Invite the world

## Slide 56: Sprint retrospective
Periodically take a look at what is and is not working
Typically 15–30 minutes
Done after every sprint
Whole team participates
  ScrumMaster
  Product owner
  Team
  Possibly customers and others

## Slide 57: Start / Stop / Continue
Whole team gathers and discusses what they’d like to:
Start doing
Stop doing
Continue doing
This is just one of many ways to do a sprint retrospective.

## Slide 58: Scrum framework
Product owner
ScrumMaster
Team
Roles
Sprint planning
Sprint review
Sprint retrospective
Daily scrum meeting
Ceremonies
Product backlog
Sprint backlog
Burndown charts
Artifacts

## Slide 59: Product backlog
The requirements
A list of all desired work on the project
Ideally expressed such that each item has value to the users or customers of the product
Prioritized by the product owner
Reprioritized at the start of each sprint
This is the product backlog

## Slide 60: A sample product backlog
Backlog item | Estimate
Allow a guest to make a reservation | 3
As a guest, I want to cancel a reservation. | 5
As a guest, I want to change the dates of a reservation. | 3
As a hotel employee, I can run RevPAR reports (revenue-per-available-room) | 8
Improve exception handling | 8
... | 30
... | 50

## Slide 61: The sprint goal
A short statement of what the work will be focused on during the sprint
Database Application
Financial services
Life Sciences
Support features necessary for population genetics studies.
Support more technical indicators than company ABC with real-time, streaming data.
Make the application run on SQL Server in addition to Oracle.

## Slide 62: Managing the sprint backlog
Individuals sign up for work of their own choosing
  Work is never assigned
Estimated work remaining is updated daily

## Slide 63: Managing the sprint backlog
Any team member can add, delete or change the sprint backlog
Work for the sprint emerges
If work is unclear, define a sprint backlog item with a larger amount of time and break it down later
Update work remaining as more becomes known

## Slide 64: A sprint backlog
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Write the foo class
Mon
8
16
8
12
8
Tues
4
12
16
8
Wed
Thur
4
11
8
4
Fri
8
8
Add error logging
8
10
16
8
8

## Slide 65: A sprint burndown chart
Hours

## Slide 66
Hours
40
30
20
10
0
Mon
Tue
Wed
Thu
Fri
Tasks
Code the user interface
Code the middle tier
Test the middle tier
Write online help
Mon
8
16
8
12
Tues
Wed
Thur
Fri
4
12
16
7
11
8
10
16
8
50

## Slide 67: Scrum benefits
The product is broken down into a set of manageable and understandable chunks.
Unstable requirements do not hold up progress.
The whole team have visibility of everything and consequently team communication is improved.
Customers see on-time delivery of increments and gain feedback on how the product works.
Trust between customers and developers is established and a positive culture is created in which everyone expects the project to succeed.

## Slide 68: Key points
Agile methods are incremental development methods that focus on
  rapid development,
  frequent releases of the software,
  reducing process overheads and
  producing high-quality code.
They involve the customer directly in the development process.

## Slide 69: Key points
To use agile or plan-driven approach depends on
  the type of software being developed,
  the capabilities of the development team and
  the culture of the company developing the system.
Extreme programming is
  a well-known agile method that integrates practices such as
    frequent releases of the software,
    continuous software improvement and
    customer participation in the development team.

## Slide 70: Key points
A particular strength of extreme programming is the development of automated tests before a program feature is created.
  All tests must successfully execute when an increment is integrated into a system.
The Scrum method is an agile method that provides a project management framework.
  It is centred round a set of sprints, which are fixed time periods when a system increment is developed.